Communication

| Field | Value |
| --- | --- |
| Date | 29 October 2026 |
| Team ID | [ENTER ACTUAL TEAM ID] |
| Project Name | EV Market Intelligence Dashboard |
| Maximum Marks | 1 Mark |

# Communication Plan

The following is a proposed communication plan for the project. Replace the channels and participants with what the team actually used; do not report planned meetings as completed meetings.

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily during active work | [Confirm: in-person / chat / call] | [Confirm team members] | Review progress and blockers. |
| 2 | Progress Update | Weekly | [Confirm channel] | Project team | Check worksheet and documentation completion. |
| 3 | Issue / Bug Discussion | As needed | [Confirm channel] | Relevant team members | Resolve data, aggregation, layout or publishing issues. |
| 4 | Stakeholder Review | Bi-weekly / as required | [Confirm channel] | Team and reviewer | Collect feedback on whether charts answer the scenarios. |
| 5 | Final Demo Rehearsal | Once before submission | [Confirm channel] | Demo participants | Check sequence, narration, links and dashboard readability. |
| 6 | Submission Check | Before final submission | [Confirm checklist / channel] | Project owner and team | Verify templates, PDF, workbook, dashboard and repository links. |

# Communication Challenges & Resolutions

| S.No | Challenge / Risk | Resolution / Action |
| --- | --- | --- |
| 1 | Dashboard sheets can appear clipped or overlap at the chosen dashboard size. | Use a consistent dashboard size, prefer tiled layout, adjust Fit options and re-check the full dashboard in view mode. |
| 2 | Some fields or measures can be confused (record count vs sales total; sum vs average). | Use explicit chart titles and aggregation labels; confirm the intended measure on each worksheet. |
| 3 | Evidence links and team details may be incomplete at submission time. | Use a final checklist and replace placeholders with verified team ID, repository, dashboard and demo links. |